## Slide 1
DAY 20
FDE Professional Skills 2
Handling ambiguity and customer-embedded problem solving, through simulations and role plays
Prepared by Ahmed
linkedin.com/in/ahmed-al-imaad

## Slide 2: Today's journey (full day)
1
Quiz
15 questions on Day 19
2
Ambiguity
Name it, shrink it, move forward
3
Problem framing
5 whys, issue trees, hypotheses
4
Embedded with customers
Stakeholders, constraints, trust
5
Scope
MVPs, trade-offs and saying no well
6
Simulations
"The dashboard is slow" and more
Ohayou gozaimasu (おはようございます): Good morning

## Slide 3: By the end of today you can
1
Reduce ambiguity
Turn a vague request into a clear problem statement.
2
Find root causes
Use 5 whys, issue trees and hypotheses with data.
3
Work inside a customer
Map stakeholders and respect their constraints.
4
Manage scope
Agree an MVP and handle new requests without losing trust.

## Slide 4
01
Handling ambiguity
The normal state of real projects

## Slide 5: Four kinds of ambiguity
Kind | Sounds like | First move
Problem | "Things are slow" | Ask for examples and measures
Solution | "We need AI" | Ask what decision it should improve
Priority | "Everything is urgent" | Rank by impact and effort together
Ownership | "Someone in IT handles that" | Find the name, not the team
Naming the kind of ambiguity tells you which question to ask next.

## Slide 6: The problem statement canvas
Write it in one paragraph and get the customer to agree before building anything.
1
Who
Which users are affected?
2
What
What exactly happens, with an example?
3
Impact
What does it cost: time, money, trust?
4
Success
How will we know it is fixed? A number if possible.
Mondai (問題): The problem

## Slide 7: Comfort with ambiguity
Freezing
Waiting for a full specification
Building everything "just in case"
Hiding uncertainty from the customer
Navigating
Writing assumptions and testing the riskiest
Building the smallest thing that clarifies
Sharing uncertainty with options

## Slide 8
02
Framing the problem
Find the real problem before fixing the visible one

## Slide 9: 5 whys: from symptom to cause
1
Why 1
Reports are late. Why?
2
Why 2
The nightly job overruns. Why?
3
Why 3
It reprocesses all history. Why?
4
Why 4
No incremental load. Why?
5
Why 5
Built as a one-off script
Fixing "why 5" stops the problem returning. Fixing "why 1" only hides it.

## Slide 10: An issue tree for "The dashboard is slow"
Branches should not overlap and together should cover the possibilities.
1
Front end
Large page, slow browser, too many charts.
2
Network
Region, VPN, payload size.
3
API
One slow endpoint, missing pagination.
4
Database
Missing index, heavy query, locks.
5
Data volume
One tenant or time window much bigger.
6
Usage pattern
Everyone opens it at 9 am.

## Slide 11: Hypothesis-driven problem solving
1
Hypothesis
"Exports with large page sizes are slow"
2
Test
Group request logs by endpoint and size
3
Evidence
Numbers, not opinions
4
Decide
Confirm, drop or refine
Test the cheapest, most likely hypotheses first. Today's notebook does exactly this.

## Slide 12
03
Embedded with the customer
Working inside someone else's world

## Slide 13: Map the stakeholders
Stakeholder | Cares about | Ask them
Sponsor | Business outcome, cost, timeline | What does success look like in 3 months?
End users | Daily pain, ease of use | Show me how you do this today
IT / platform | Stability, standards, support | What must we not break?
Security / compliance | Data protection, audits | Which data can leave which system?
Meet each group early. Surprises late in a project usually come from someone you never met.

## Slide 14: Earning trust on site
1
Listen first
Understand how work is done before suggesting changes.
2
Respect constraints
Security rules and legacy systems exist for reasons.
3
Deliver early
A small visible win in week one builds credibility.
4
Be transparent
Share bad news early, with a plan.
Shinrai (信頼): Trust

## Slide 15
04
Managing scope
Doing the right small thing well

## Slide 16: Scope creep and scope control
Creep
"Can you also add..." accepted every time
MVP never finishes
Quality drops, trust follows
Control
Agreed MVP written down
New requests go to a visible backlog
Trade-offs discussed openly
Yes, and here is what moves

## Slide 17: Saying no without saying no
Instead of | Try
"No, that is out of scope." | "Yes, we can. To fit it in, X moves to next sprint. Which matters more?"
"That is impossible." | "That is a big change. Here are two smaller options."
"We are too busy." | "I can start on Monday after the export fix. Does that work?"

## Slide 18: Today's activities
Activity | Format | Focus
1. The dashboard is slow | Simulation with data, teams | Hypotheses and evidence
2. 5 whys | Pairs | Root cause, not symptoms
3. Stakeholder interviews | Role play, rotating | Different people, different truths
4. The scope request | Role play, pairs | Trade-offs and trust
5. Readout | Team presentation | Findings, recommendation, next steps
Scenario cards are in today's hands-on activities document.

## Slide 19: Simulation briefing
A customer says: "Your dashboard is slow and my team is losing patience." You have request logs, three stakeholders to interview, and 90 minutes before a readout.
Write the problem statement first. Then hypotheses. Then evidence. Then a recommendation with a small next step.
Ganbatte (頑張って): Do your best

## Slide 20: Key takeaways
1
Ambiguity
Name its kind, write assumptions, take a small clarifying step.
2
Framing
Problem canvas, 5 whys, issue trees, hypotheses tested with data.
3
Embedded
Map stakeholders early. Respect constraints. Deliver early.
4
Scope
Written MVP, visible backlog, open trade-offs.

## Slide 21: Before Monday
Monday: quiz on today, then an assessment (MCQ and milestone) as we start GenAI.
1
Post-read
Read the Day 20 recap and the extra reading.
2
Workbook
Complete the Day 20 reflection workbook.
3
Pre-read
Skim the Day 21 pre-read on generative AI.

## Slide 22
Connect with me
Questions after class, feedback, or want to share what you built today? Reach out on LinkedIn.
Ahmed linkedin.com/in/ahmed-al-imaad

## Slide 23
Thank you
See you on Monday for Day 21: GenAI introduction and prompt engineering.
Yoi shuumatsu wo (良い週末を): Have a great weekend